# Risk Management

## Objective:

The objective of this document is to identify, evaluate, and plan for risks that may impact the successful development of a machine learning model designed to detect Parkinson’s disease using EEG signal data.

## Executive Summary:

This project involves preprocessing EEG data, developing and validating machine learning models, and reporting results. Risks have been grouped into three categories: Project and Team Management, Technical and Computational, and Data and Model Performance. Each risk is listed with its potential impact and proposed mitigation strategy.

## Risk Type One: Project and Team Management

| Scenario | Risk to Project | Mitigation Plan |
| --- | --- | --- |
| A team member is unavailable due to illness or emergencies. | Medium -High | Control the risk by assigning shared responsibilities, maintaining clear documentation, and scheduling regular check-ins. |
| Task durations are underestimated, pushing the project behind schedule. | Medium | Control the risk by breaking tasks into smaller parts and including buffer time in the project timeline. Track progress weekly. |
| Miscommunication results in duplicated or missed tasks. | Low | Avoid the risk by defining roles early, using tools like Trello or Jira, and keeping clear notes of team decisions. |

## Risk Type Two: Technical and Computational

| Scenario | Risk to Project | Mitigation Plan |
| --- | --- | --- |
| Colab GPU access is lost due to runtime limits or subscription issues. | Medium | Control the risk by purchasing a Colab Pro subscription or shifting development to local environments using tools like Visual Studio Code or PyCharm to maintain workflow continuity. |
| Code fails to run as expected due to version mismatches or dependency errors. | Low | Avoid the risk by using specific library versions, testing the code on different devices early in the project, and sharing stable versions through GitHub to keep everything consistent across the team. |
| Large models take too long to train or fail due to memory constraints. | Medium | Control the risk by testing lighter models first, reducing batch size, and cleaning the dataset thoroughly before training. |

## Risk Type Three: Data and Model Performance

| Scenario | Risk to Project | Mitigation Plan |
| --- | --- | --- |
| EEG data contains noise or artefacts that impact model learning. | High | Control the risk by applying ICA, band-pass filtering, high/low pass, and visually checking cleaned EEG signals and choosing the right “chunks” for diagnosing. |
| The model performs well on training data but fails on test data (overfitting). | Medium -High | Control the risk by using cross-validation, dropout, and regularisation techniques. Monitor test accuracy closely. |
| Using all available EEG channels without selection leads to overfitting or noise. | Medium | Control the risk by testing different channel subsets, using domain-specific channel selection (e.g., frontal or motor regions), or applying dimensionality reduction techniques. |
| Some EEG files are mislabeled or improperly segmented. | High | Avoid the risk by reviewing how the EEG data is segmented and having another team member review the preprocessing scripts. |

## Appendix:

## Probability chart:

| Probability |  |  |
| --- | --- | --- |
|  | Qualitative | Quantitative (if measurable) |
| Low | Very low chance of risk occurring. | Less than <10% chance of risk occurring. |
| Medium | Medium chance of risk occurring. | 10%-49% chance of risk occurring. |
| High | High chance of risk occurring. | 50%-100% chance of risk occurring. |

## Impact chart:

| Types of Impact | Low | Medium | High |
| --- | --- | --- | --- |
| Technical | Minor compatibility issues or short GPU downtime, resolved quickly without delays. | Tools or platforms cause delays in training models or running preprocessing steps. | Serious technical problems like losing access to Colab or breaking the setup, which stop the project from moving forward. |
| Operational | Small delays (1–3 days) in task delivery due to miscommunication or scheduling issues. | Delays of up to 1–2 weeks affecting testing or reporting phases. | Major disruption to workflow, leading to missed milestones or incomplete submission. |
| Model Performance | Slight drop in accuracy due to feature selection or chunking strategy; model still usable. | Noticeable performance issues requiring re-tuning or restructuring of model pipelines. | Model fails to detect Parkinson’s patterns effectively; project objective not met. |
| Data Quality | Minor noise or artifact in a few EEG segments with no major model effect. | Moderate artifact or imbalance issues requiring reprocessing and re-training. | Severe data corruption, mislabeling, or unusable data that invalidates results. |

## Probability and Impact Matrix:

| Inherent Risk |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | Impact |  |  |
|  |  | Low | Medium | High |
| Probability | High | Medium | High | High |
|  | Medium | Low | Medium | High |
|  | Low | Low | Low | Medium |